|  |  |  |
| --- | --- | --- |
| **Date and Time of Session** | | **18/04/18, 12.00PM** |
| **Brief description of work done by each group member since last meeting** | | |
| Lee – Has continued to test pages and update test logs as parts of the website are completed  Jordan – Men’s and Women’s Store pages completed, begin working on filter and contact page  Aows – Payment gateway is under progress and continuing to be built  Note that progress has been slow since last meeting due to work commitments and group members needed to complete other assignments. | | |
| **Agreed tasks for next meeting for each group member** | | |
| We expect the next group meeting to be our final one and hope to have the website completed by then.  Lee – Complete testing of all functions on webpage and fill in test logs appropriately  Aows & Jordan – Complete the last few pages of the website as well as the payment gateway, look back on lees test logs and go back to fix errors he has found. | | |
| **Student signatures** |  | |
|  | |
|  | |
|  | |
|  | |
| **Date / Time of next meeting** | **02/05/18, 12.00PM** | |